姓名：韩羽 学号：12251102108

1 - What did I accomplished since the last Scrum?

确定了算法的整体流程，完成了游戏初始界面，主界面等代码编写

2 - What will I do until the next Scrum?

图片初始化呈现的随机算法，并解决当程序成deadlock时的结局方案

3 - What obstacles are impeding my progress?

项目组缺乏美工，UI界面设计过于粗糙

姓名：苏伟 学号：12251102128

1 - What did I accomplished since the last Scrum?

完成了选择图片，判断是否消除图片，界面实时更新等功能的代码编写

2 - What will I do until the next Scrum?

优化算法

3 - What obstacles are impeding my progress?

程序的时间响应有时会超出接受范围，需要测试后改进

姓名：王之睿 学号：12251102132

1 - What did I accomplished since the last Scrum?

实现了当用户选择重新启动游戏，或者暂时停止游戏时的diaglog展示和事件反应

2 - What will I do until the next Scrum?

负责项目功能测试

3 - What obstacles are impeding my progress?

对于项目组其他成员的代码理解不够，耽误了项目进度